Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 05 MAY 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Smart Agricultural Production Optimization Engine (OptiCrop) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using email and password. | 2 | High | Shaik Husamuddin |
| Sprint-1 | User Registration | USN-2 | As a user, I can log in securely to the application. | 2 | High | Mohammad Aqball |
| Sprint-1 | Soil Data Entry | USN-3 | As a user, I can enter Nitrogen, Phosphorous and Potassium values. | 3 | High | Nama Akhila |
| Sprint-1 | Soil Data Entry | USN-4 | As a user, I can enter temperature, humidity, pH and rainfall values. | 3 | High | Peruboina Lakshmi Meghana |
| Sprint-1 | Input Validation | USN-5 | As a user, I receive validation for incorrect input values. | 2 | High | Madugula Sudheer Babu |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view the dashboard after login. | 4 | Medium | Mohammad Aqball |
| Sprint-2 | Crop Recommendation | USN-7 | As a user, I can receive the most suitable crop recommendation. | 5 | High | Shaik Husamuddin |
| Sprint-2 | Suitability Analysis | USN-8 | As a user, I can view crop suitability analysis. | 3 | High | Nama Akhila |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| Sprint-1 | 16 | 7 Days | 15 Jun 2026 | 21 Jun 2026 | 16 | 21 Jun 2026 |
| Sprint-2 | 16 | 7 Days | 22 Jun 2026 | 28 Jun 2026 | 16 | 28 Jun 2026 |
| Sprint-3 | 16 | 7 Days | 29 Jun 2026 | 05 Jul 2026 | 16 | 05 Jul 2026 |

## Velocity Calculation

Total Story Points Completed = 48

Number of Sprints = 3

Velocity = Total Story Points Completed ÷ Number of Sprints

= 48 ÷ 3

= 16 Story Points per Sprint

### Average Velocity per Day

Sprint Duration = 7 Days

Average Velocity = 16 ÷ 7 = 2.29 Story Points per Day

## Burndown Chart Data (Per Sprint)

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 16 |
| Day 2 | 14 |
| Day 3 | 12 |
| Day 4 | 9 |
| Day 5 | 6 |
| Day 6 | 3 |
| Day 7 |  |